Sprint Backlog 2

**User Story:** 3) As a User, I want to be able to Formatting Text So that I enhance the presentation of information

4) As a User, I want to be able to Adjust Text Alignment So that It needs to be presented on the page (or screen) clearly and consistently.

.

**Tasks:**

**Day1:** Design user interface for toolbar (Tool bar consist of Front Box, Front size box, Front color Button, bold button, Italic button, Underline button, alignment button). [Story Points: 3]

**Day2:** Write the code for Front box [Story Points: 1]

**Day2:**  Write the code for Front size box [Story Points: 1]

**Day3:** Write the code for Front color button [Story Points: 1]

**Day4:** Write code for Bold Button [Story Points: 3]

**Day5:** Write the code for Italic Button [Story Points: 1]

**Day6:** Write the code for Underline Button [Story Points: 1]

**Day7:** Write the code for alignment Button [Story Points: 3]